# Sprint-1 Minimal Viable Product

## Introduction

In Sprint-1, I focused on implementing US21: Portfolio Risk Assessment Dashboard visualization components. The goal was to create an interactive dashboard that helps traders visualize and understand portfolio risk metrics.

## User Stories

I worked on the following User Story:

### US21: As a trader, I want to visualize portfolio risk assessments through an interactive dashboard

- Description: Implemented visualization components for displaying portfolio risk metrics including VaR, drawdowns, and asset correlations

- Created separate UI components to maintain existing functionality

### Conditions of Satisfaction

- Dashboard Functionality

- Real-time risk metrics display

- Filter views by asset class and time period

- Automatic updates for market changes

- Risk Visualization

- VaR and drawdown metrics display

- Asset correlation heat maps

- Risk exposure breakdowns

### Definition of Done

- All visualization components implemented in isolated files

- Integration with portfolio data system verified

- Real-time updates functioning

- Code reviewed and tested

- Documentation completed

Tasks

US21.1: Implement Visualization Components (16 ph) #244

US21.2: Risk Assessment Integration (18 ph) #245

US21.3: Portfolio Data Integration (12 ph) #246

US21.4: Performance Optimization (10 ph) #247

## Tasks I Worked On

### US21.1: Implement Visualization Components (16 ph)

Created three new files to implement the dashboard while maintaining isolation:

- app_kb.py: Main dashboard interface

- risk_dashboard_kb.py: Visualization components

- risk_metrics_kb.py: Risk calculation logic

Task required 18 hours due to:

- Repository restructuring for isolation

- Additional testing of component integration

- Documentation of new file structure

## Summary Table of Work

| User Story ID | User Story | Story Points | Task ID | Task | Task Hours | Status | Actual Hours |
| --- | --- | --- | --- | --- | --- | --- | --- |
| US21 | Portfolio Risk Dashboard | 16 | #244 | Implement Visualization Components | 16 | Complete | 18 |

## Summary Table of Commits

| Date | Commit Number | Commit Description | User Story | Task |
| --- | --- | --- | --- | --- |
| Feb 1, 2025 | 652a3e1 | Initial risk dashboard setup | US21 | #244 |
| Feb 1, 2025 | 2cbb94f | Add visualization components | US21 | #244 |
| Feb 1, 2025 | de9d1b0 | Implement filtering and updates | US21 | #244 |